HACKATHON IMPLEMENTATION PLAN

D15: Agentic Customer Support Escalation Handler

Domain 12 — Agentic AI & Multi-Agent Systems

Team Members: Amogh T  ·  Ananya H  ·  Anusha S  ·  Vachanshree P

⏱ Total Duration: 10 Hours ¦ 👥 Team Size: 4 ¦ 🧠 Domain: Agentic AI

# 1. Project Overview

Build an agentic GenAI system that automatically triages e-commerce support tickets, resolves Tier-1 queries autonomously (order status, returns), escalates complex cases to the appropriate Tier-2 department with contextual briefs, drafts customer responses, and tracks all resolutions through a live Streamlit dashboard.

## 1.1  Tech Stack

- LangChain Agents — orchestrate the multi-agent triage pipeline

- Claude / OpenAI LLM API — classification, resolution, brief generation

- Python — core logic and data processing

- Streamlit — resolution dashboard UI

- pandas — ticket queue management and status tracking

- SQLite — persistent storage for ticket states

## 1.2  Architecture at a Glance

Ticket Queue (CSV/DB) → [Agent 1: Classifier] → Tier 1 or Tier 2? Tier 1 → [Agent 2: Resolver] → Auto-response drafted → Status: RESOLVED Tier 2 → [Agent 3: Escalator] → Brief generated → Status: ESCALATED All paths → SQLite update → Streamlit Dashboard (live)

# 2. Team Roles & Responsibilities

| Member | Role | Responsibilities |
| --- | --- | --- |
| Member 1 | Backend + AI Lead | LangChain agents, LLM integration, ticket triage logic, escalation brief generator |
| Member 2 | Data + DB Engineer | Sample ticket dataset (10+ tickets), SQLite schema, pandas processing, resolution queue logic |
| Member 3 | Frontend (Streamlit) | Dashboard UI, status tracking, ticket display, customer response viewer, demo polish |
| Member 4 | Integration + QA | Connect all components, end-to-end testing, deployment, presentation prep, slide/demo script |

# 3. Hour-by-Hour Timeline

| Phase | Time | Tasks |
| --- | --- | --- |
| Phase 1 | Hour 1 | Setup: Repo init, env, API keys, SQLite schema, 10+ sample tickets CSV |
| Phase 1 | Hour 2 | Data layer: Load CSV to SQLite with pandas; ticket data model finalized |
| Phase 2 | Hour 3 | Agent 1 (Classifier): LangChain chain classifies Tier-1 vs Tier-2 with intent labels |
| Phase 2 | Hour 4 | Agent 2 (Resolver): Tier-1 auto-resolution — order status, returns, FAQs |
| Phase 2 | Hour 5 | Agent 3 (Escalator): Tier-2 brief generator + department routing logic |
| Phase 3 | Hour 6 | Customer response drafts: LLM generates a response per ticket for all paths |
| Phase 3 | Hour 7 | Streamlit dashboard: ticket queue table, status badges, response viewer |
| Phase 4 | Hour 8 | Integration: Wire all agents to Streamlit; DB updates on resolution |
| Phase 4 | Hour 9 | Testing & polish: Run full pipeline on all 10+ tickets; fix edge cases |
| Phase 4 | Hour 10 | Demo prep: Slides, live demo script, README, final submission packaging |

# 4. Detailed Implementation Plan

## Phase 1 — Setup & Data Layer (Hours 1–2)

Hour 1 — Project Bootstrap

- Member 4: Create GitHub repo with /data, /agents, /dashboard, /db folders

- Members 1 & 2: Set up virtual env, install: langchain, openai, streamlit, pandas, sqlite3

- Member 1: Configure .env with LLM API key; test a basic API call

- Member 2: Design SQLite schema: ticket_id, subject, body, category, tier, status, response, brief, timestamp

Hour 2 — Sample Dataset & DB Seeding

- Member 2: Create 10+ realistic support tickets covering: order status (3), returns (3), billing dispute (2), technical issue (1), account access (1)

- Member 2: Load CSV into SQLite using pandas; write db_helper.py with CRUD functions

- Member 1: Define ticket data model (dataclass or dict schema) shared across all agents

Sample Ticket Categories: Tier 1 (auto-resolve): order_status, return_request, delivery_update, basic_faq Tier 2 (escalate): billing_dispute, fraud_claim, technical_bug, account_compromise, legal_complaint

## Phase 2 — Agent Development (Hours 3–5)

Hour 3 — Agent 1: Ticket Classifier

- Member 1: Build LangChain chain with a classification prompt; output: {tier, category, confidence}

- Member 1: Use few-shot examples from ticket CSV to guide the LLM

- Member 4: Write unit test: classify all 10+ tickets and verify tier labels

Hour 4 — Agent 2: Tier-1 Resolver

- Member 1: Build resolution agent with tool-like logic: lookup simulated order DB, generate resolution message

- Member 1: Handle: order_status → fetch mock data; return_request → confirm + initiate; FAQ → static answer

- Member 2: Write update_ticket_status(ticket_id, status='RESOLVED', response=...) to DB

Hour 5 — Agent 3: Tier-2 Escalation Handler

- Member 1: Build escalation agent: generates a structured brief (issue summary, customer history, urgency, recommended dept)

- Member 1: Department routing map: billing_dispute→Finance, fraud→Security, technical_bug→Engineering, legal→Legal

- Member 2: Write update_ticket_status(ticket_id, status='ESCALATED', brief=..., dept=...) to DB

## Phase 3 — Response Drafts & Dashboard (Hours 6–7)

Hour 6 — Customer Response Generator

- Member 1: For each ticket, prompt LLM to generate a professional customer-facing response (tone: empathetic, concise)

- Members 1 & 2: Responses stored in DB alongside status; handle both Tier-1 and Tier-2 paths

- Member 4: Batch-process all 10+ tickets end-to-end through the pipeline once

Hour 7 — Streamlit Dashboard

- Member 3: Main view: ticket queue table with columns — ID, Subject, Category, Tier, Status, Department

- Member 3: Color-coded status badges: PENDING (gray), RESOLVED (green), ESCALATED (amber)

- Member 3: Click-to-expand: view full customer response draft and escalation brief per ticket

- Member 3: Summary stats panel: total tickets, % resolved, % escalated, avg resolution time

## Phase 4 — Integration, Testing & Demo (Hours 8–10)

Hour 8 — Full Integration

- Members 3 & 4: Connect pipeline: CSV load → classify → route → resolve/escalate → DB write → dashboard refresh

- Member 3: Add a 'Process All Tickets' button in Streamlit that triggers the full agent pipeline

- Members 3 & 4: Ensure live DB polling so Streamlit updates without page refresh (st.rerun or auto-refresh)

Hour 9 — Testing & Bug Fixes

- Member 4: Run full pipeline on all tickets; check each status in DB and on dashboard

- Member 1: Edge case: empty ticket body, unknown category, API rate limit fallback

- Member 3: UI polish: clean layout, readable fonts, card view for ticket details

Hour 10 — Demo Prep & Submission

- Member 4: Record a 2-min demo walkthrough: ticket queue → classify → resolve → dashboard update

- Member 4: Write README with setup instructions, architecture diagram, and sample output

- All: Prepare 4–5 slide deck: Problem → Architecture → Demo → Results → Tech Stack

- All: Final code review, remove debug prints, push to GitHub

# 5. Deliverables Checklist

| ☐ | Support ticket queue simulation with 10+ sample tickets (CSV + SQLite) |
| --- | --- |
| ☐ | Tier-1 / Tier-2 classification agent (LangChain + LLM) |
| ☐ | Autonomous Tier-1 resolution for order status and return requests |
| ☐ | Escalation brief generation for Tier-2 cases with department routing |
| ☐ | Customer response drafts for every ticket (both tiers) |
| ☐ | Streamlit resolution dashboard with live status tracking |
| ☐ | GitHub repository with README and setup instructions |
| ☐ | 4–5 slide presentation deck |
| ☐ | 2-minute live demo or recorded walkthrough |

# 6. Risk Register & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| LLM API quota/rate limit | Medium | Add retry logic + fallback to mock responses for demo |
| LangChain integration bugs | Medium | Use simple LLMChain first; add agents only if time allows |
| Streamlit DB not refreshing | Low | Use st.cache_data(ttl=5) or manual refresh button |
| Time overrun on agents | High | Members 3+4 start dashboard independently in Hour 7 |
| Demo failure on presentation | Low | Pre-run pipeline; screenshot dashboard as backup |

# 7. Suggested Folder Structure

team_d15/ ├── data/ │ ├── tickets.csv ← 10+ sample tickets │ └── mock_orders.json ← simulated order data for Tier-1 resolution ├── agents/ │ ├── classifier.py ← Agent 1 │ ├── resolver.py ← Agent 2 │ └── escalator.py ← Agent 3 ├── db/ │ ├── schema.sql │ └── db_helper.py ├── dashboard/ │ └── app.py ← Streamlit dashboard ├── pipeline.py ← orchestrates all agents ├── .env ← API keys (gitignored) └── README.md

# 8. Quick-Start Commands

# 1. Install dependencies pip install langchain openai streamlit pandas python-dotenv # 2. Set API key echo 'OPENAI_API_KEY=sk-...' > .env # 3. Seed the database python db/db_helper.py --seed data/tickets.csv # 4. Run full pipeline python pipeline.py # 5. Launch dashboard streamlit run dashboard/app.py

Good luck, Team D15! Ship it. 🚀